# CS673 Software Engineering

Team 1 Bluejay

# Meeting Minutes

## Meeting 7

Date and Time: 10/10/2026 - 1 PM

Place: Zoom

Participants: Andy Chang; Italia Tran; Kimleng Lim; Krizma Nagi; Sara Orion

Minutes taker: Sara Orion

Timekeeper: Sara Orion

### Purpose

To review feedback from Iteration 2, discuss necessary fixes and documentation updates, track user story progress, resolve pricing/UI implementation details, and plan the final presentation and video deliverables for Iteration 3.

### Agenda

- Review Iteration 2 Feedback & Identified Fixes

- SDD & Documentation Updates (Class Diagrams, Security, Risk Register, AI Headers)

- User Story & Code Progress (Test-First Methodology, Refactoring, System Testing)

- Pricing Functionality & Inventory Management Discussion

- Final Presentation & Video Recording Requirements

### Discussion

Iteration 2 Feedback:

- The team scored very well overall on Iteration 2 with only minor deductions.

- Identified feedback included missing class diagrams in the SDD and a recurring comment regarding non-existent class names in the security sections. The team noted this is likely due to naming discrepancies or newly added authentication classes.

- Comments were made regarding rotating the meeting minute taker role across iterations.

- The Risk Register needs updated scores and notes reflecting mitigated risks.

Code & Technical Updates:

- Andy has the majority of the print receipt feature ready and needs to push final schema/code changes, as well as update the PR description for the test-first story.

- Sara will complete class diagrams for the DDD in the SDD, review security class names, clean up missing AI headers (using Claude Code), wrap up the sales report export feature, and assist Andy in moving passwords out of code for AWS deployment.

- Kimleng is refactoring the UI for consistency in reports, removing the price column from the products table to eliminate confusion, and working on pagination for the product table.

- Italia demonstrated the sales terminal feature (barcode search, dropdown prices, direct cart quantity updates) and created templates for user stories across Iterations 2 & 3.

- Krizma will oversee user story tracking to ensure testing and status updates are completed in GitHub, as well as handle the aggregation of final presentation materials.

Product Pricing & Inventory Strategy:

- The group debated where product pricing should be managed due to cost vs. selling price (15% markup) mismatches.

- They agreed to remove the price field from the products table and handle pricing in the inventory section with inline editing capabilities. Sara will write a new user story for this feature.

Final Deliverables & Video Requirements:

- Deliverables are due Tuesday.

- Every team member must record two separate videos (with camera on): one for their presentation slides and one for their code walkthrough/demo.

- Krizma created a folder named "Final Project Videos" in the project drive for everyone to upload their individual videos.

- All documentation must be updated and signed by all team members by 10:00 PM tomorrow.

### Action Items

Andy

- Push the final code changes and schema changes for the print receipt feature by the end of the day.

- Update the PR description for the test-first story to explicitly state it was implemented using the test-first methodology.

Italia

- Complete the two remaining assigned user stories by the end of the day.

- Perform the second pass of system testing for Sara's user story once Sara finishes the first pass.

Kimleng

- Complete the refactoring PR to ensure UI consistency across reports.

- Remove the price column from the products table to avoid data confusion.

- Fix pagination issues in the products table.

- Fill out the test template for the "View product catalog" story and assign it to Italia for testing in the AWS environment.

Krizma

- Track and verify that all user stories are marked as "Done" and testing is completed.

- Create the "Final Project Videos" folder in the project document folder.

- Put together/edit the final combined presentation video and code walkthrough video.

- Add 1–2 slides to the final presentation summarizing overall group AI usage.

Sara

- Fill out the missing class diagrams for the DDD in the SDD.

- Double-check and update security sections in the SDD to ensure class names accurately match actual code implementation.

- Create class diagrams for each functional area.

- Work with Andy to move passwords and sensitive data out of code and configure AWS deployment.

- Add missing AI usage headers across project files (using Claude Code).

- Wrap up the export feature using sales report data generated by Krizma.

- Create a user story for the price lookup/update feature on the inventory page.

Collaboration

- All Team Members: Sign all project documents by 10:00 PM tomorrow.

- All Team Members: Record separate presentations (camera on) and code walkthrough videos, uploading them to the "Final Project Videos" folder by 10:00 PM tomorrow.

### Summary

The team conducted their final standup meeting ahead of the fandom event and final Iteration 3 submission. Overall feedback from Iteration 2 was very positive, with minor deductions addressing class diagram gaps, security class naming, risk register scores, and AI headers. Key technical tasks were assigned to finalize code implementations, refine pricing management into the inventory module, and ensure complete system test coverage. Final presentation plans were established, requiring each member to record presentation and walkthrough videos and sign all project documentation prior to the 10:00 PM deadline tomorrow.

## Meeting 6

Date and Time: 10/04/2026 - 1 PM

Place: Zoom

Participants: Andy Chang; Italia Tran; Kimleng Lim; Krizma Nagi; Sara Orion

Minutes taker: Kimleng Lim

Timekeeper: Kimleng Lim

### Purpose

Review Iteration 2 progress and blockers, finalize the remaining pull requests and testing work, plan Iteration 3 priorities, and assign final presentation and documentation responsibilities.

### Agenda

- 1. Review Iteration 2 user-story progress, blockers, and pull requests
2. Confirm testing, code coverage, documentation, and progress-report updates
3. Set deadlines for completing and reviewing remaining pull requests
4. Plan Iteration 3 scope, dependencies, and reassigned work
5. Organize the final presentation, code walkthrough, and demo videos
6. Review the product catalog demonstration and confirm next steps

### Discussion

The team reviewed the status of Iteration 2 stories and pull requests, identified dependencies affecting checkout, reporting, user management, and low-stock work, and moved selected items to Iteration 3. They agreed on deadlines for final pull requests and code reviews, discussed Jacoco and frontend coverage, and assigned updates to the SDD, STD, SPPP, README, and progress reports. The team also planned three final-presentation deliverables—a slide presentation, code walkthrough, and feature demo—assigned topic ownership, and reviewed the new product catalog and barcode-search functionality.

### Action Items

Andy

- Finish user stories 14 and 15 today, and finish story 48 by Monday.

- Create a new migration script (v3) for seed product and sale data.

Italia

- Finish user story 32 (user creation) today, then start on executing SIP; implement Jacoco for backend code coverage and investigate frontend coverage.

- Move the user story "execute sale" to iteration 3, as it depends on Kimleng's work.

Kimleng

- Finish testing and submit PR for both assigned user stories today.

- Review and update the SDD to reflect any changes discussed.

- Format and consolidate meeting minutes (meetings 3, 4, and 5) using AI and the template from Meeting 2.

- Update migration script after Andy's v3 script is merged.

Krizma

- Update PR 100 based on Sara's comments, and coordinate with Sara to split user story 49.

- Create the final presentation slide deck in Google Drive and assign sections to each team member.

- Focus on completing one report (sales/export) for iteration 3, and adjust assignments accordingly.

Sara

- Finish user story 24 today, update README, update SPP, and clarify AI usage expectations with the professor.

- Post clarification on AI usage expectations in Discord.

- Clean up dependabot PRs that are failing tests.

- Move user stories 19 and 17 to iteration 3, and update the SPP with explanations for the changes.

- Assign topics for the final presentation video and coordinate recording at the next meeting.

Collaboration

- Everyone: Update your own progress report, being careful not to overwrite formulas.

- Everyone: Finalize all PRs by 6 PM tomorrow, and review each other's PRs between 6 PM and 9/10 PM tomorrow.

- Everyone: Prepare individual demo videos for functionality implemented, to be compiled later.

### Summary

The team reviewed Iteration 2 progress, identified blocked and dependent work, and set deadlines for completing pull requests and peer reviews. They assigned testing, code coverage, documentation, migration, and progress-report updates, moved selected features to Iteration 3, and prioritized core functionality over AI additions. The team also planned the final slide presentation, code walkthrough, and demo videos, assigned each presentation topic, and reviewed the new product catalog, barcode search, and product-management features.

## Meeting 5

Date and Time: 9/27/2026 - 1 PM

Place: Zoom

Participants: Andy Chang; Italia Tran; Kimleng Lim; Krizma Nagi; Sara Orion

Minutes taker: Kimleng Lim

Timekeeper: Kimleng Lim

### Purpose

Review Iteration 1 feedback and deployment progress, estimate and prioritize Iteration 2 user stories, and align the team on documentation, testing, feature scope, and assignments.

### Agenda

- Review Iteration 1 feedback and identify documentation improvements

- Verify progress-report hours and summary formulas

- Review AWS deployment, CI/CD, and testing configuration

- Estimate and prioritize Iteration 2 user stories

- Review the prototype UI, clarify feature requirements, and balance assignments

- Confirm action items and coordination for the next iteration

### Discussions

The team reviewed Iteration 1 feedback, including incomplete meeting summaries, inconsistent hours tracking, terminology updates, and testing-documentation gaps. Andy demonstrated the AWS EC2 deployment and CI/CD setup, and the group clarified the use of JUnit, ng test, and Jacoco for testing and coverage. The team estimated Iteration 2 stories using a Fibonacci scale, discussed technical scope and dependencies, moved lower-priority features to Iteration 3, and reassigned work to balance the iteration. They also reviewed the prototype and frontend routing structure, clarified manager and cashier functionality, and agreed to continue coordinating progress and pull requests through Discord.

### Action Items

Andy

- Add Jacoco code coverage to the backend CI/CD pipeline.

- Change the GitHub commit display name to his actual name.

Italia

- Update the STD to include expected links to every system test and ensure no duplicates or closed stories are included.

- Update the STD and SPPP to reflect the correct testing frameworks (JUnit for backend, ng test for frontend).

Kimleng

- Take and update meeting notes for this meeting, including summaries of discussions, not just agendas.

- Review and commit the fundamental frontend structure, including routing and sidebar setup.

- Add links or images of the prototype screens to the relevant user stories in GitHub.

Krizma

- Double-check and verify the summary sheet formulas for hours to ensure they add up correctly.

- Work with Sara on the "real-time low stock checkout alerts" user story.

Sara

- Upgrade the documentation to remove references to "Postgres" and the template prompt.

- Run the use of the public IP address for the EC2 deployment by Steve for approval.

Collaboration

- Team: For Iteration 2 and 3, meet before submitting to review all feedback and ensure completeness (plan for next Sunday meeting).

- Team: Continue to communicate progress and PRs through Discord, checking in at least every other day.

### Summary

The team reviewed Iteration 1 feedback, corrected documentation and hours-tracking issues, and confirmed the AWS deployment, CI/CD pipeline, testing tools, and code-coverage approach. They estimated and prioritized Iteration 2 stories, moved lower-priority work to Iteration 3, clarified manager, cashier, inventory, checkout, and low-stock features, and reassigned tasks to balance the workload. The team also agreed to improve meeting summaries, update project documents and prototypes, and coordinate progress and pull requests through Discord.

## Meeting 4

Data and Time: 9/20/2026 - 1 PM

Place: Zoom

Participants: Andy Chang; Italia Tran; Kimleng Lim; Krizma Nagi; Sara Orion

Minutes taker: Andy Chang

Timekeeper: Andy Chang

### Purpose

Review Iteration 1 development and documentation progress, validate the Docker-based environment, resolve configuration issues, and finalize the iteration scope, deliverables, and responsibilities.

### Agenda

- Review Iteration 1 deliverables and current development progress

- Demonstrate how to run the Docker Compose environment locally

- Troubleshoot application, API, and database connectivity issues

- Review and assign updates for the SDD, STD, and SPPP documents

- Confirm Iteration 1 scope, presentation needs, and CI/CD tasks

- Confirm next steps and asynchronous coordination

### Discussions

The team reviewed Iteration 1 progress and agreed to limit the iteration to authentication, login, logout, and a basic main screen, with broader catalog and checkout work deferred to Iteration 2. Members walked through the Docker Compose development environment and troubleshot build, proxy, API, and database-connection problems. The group reviewed the SDD, STD, and SPPP, assigned updates for security design, test cases, database documentation, and scope changes, and discussed UI wireframes, class diagrams, and the upcoming presentation. Andy confirmed progress on the GitHub Actions pipeline and took responsibility for frontend CI/CD and deployment configuration.

### Action Items

Andy

- Send the Iteration 0 slide deck source file to Italia via Discord.

- Create the GitHub Actions pipeline for the frontend today after the meeting.

- Figure out the deployment configuration (where and when to deploy) today or tomorrow.

Italia

- Update the Iteration 0 slide deck for the Iteration 1 presentation and demo.

- Finish updating the STD document by Monday, including adding system test cases as sub-issues in GitHub.

Kimleng

- Update the SDD document to include a note about the entire database structure being created, and clarify that implementation for using the tables is coming in future iterations.

Sara

- Update the SPPP document to reflect the scope of Iteration 1, moving the web checkout interface baseline and product catalog API to Iteration 2, and provide a short explanation for the scope change.

- Fill out the security design section in the SDD document.

Collaboration

- All: Update your progress reports by tomorrow evening.

- All: Communicate asynchronously via Discord until the next Sunday meeting, and revisit the need for additional meetings then.

### Summary

The team reviewed Iteration 1 progress and limited the scope to authentication, login, logout, and a basic main screen, with catalog and checkout features deferred to Iteration 2. They tested the Docker Compose environment, resolved several build, proxy, API, and database connection issues, and reviewed required updates to the SDD, STD, and SPPP. The team also assigned presentation, testing, security, database, CI/CD, and deployment tasks and agreed to continue coordinating through Discord.

## Meeting 3

Date and Time:  9/13/2026 1-3pm

Place: Online-Zoom

Participants: Andy Chang; Italia Tran; Kimleng Lim; Krizma Nagi; Sara Orion

Minutes taker: Andy Chang

Timekeeper: Andy Chang

### Purpose

Review Iteration 0 feedback, finalize the project’s architecture and database direction, establish the GitHub workflow and Docker setup, and define user stories, documentation ownership, and priorities for Iteration 1.

### Agenda

- Roles & Feedback Review (20 mins)

  - Assign Iteration 1 Minute Taker and Timekeeper (rotate both from Krizma).

  - Review Iteration 0 feedback highlights.

  - Assign owners for grade-retention cleanup items:

    - Fix progress report formulas (C=D+E, D=SUM(G:N)) across all sheets.

    - Add missing Vision & Roadmap slides to the presentation deck.

    - Add tooling/access risks (Discord, Drive, Repo access) to the Risk Register.

- Architecture & Database Selection (25 mins)

  - Finalize Database choice (MariaDB/MySQL vs. PostgreSQL).  — determined to use mysql

  - Discuss schema impact and agree on the single DB standard to update in SPPP, Deck, and README.

- Project Management Workflow & GitHub Setup (20 mins)

  - Walk through your ⁠github-project-requirements.md⁠ document.

    - Review issue templates, story points, and the Icebox workflow.

  - Confirm instructor and TA/facilitator have access to the GitHub board.

- Lab 2 Execution & User Story Workshop (35 mins)

  - User Story Brainstorming: Confirm each member's 2 functional feature user stories. Ensure zero technical setup tasks are used as user stories.

  - Acceptance Tests & UML: Review the ⁠Given/When/Then⁠ requirement format and expectations for individual entity class diagrams.

  - Docker Infrastructure: Confirm Andy's lead on ⁠Dockerfile⁠ and ⁠docker-compose.yml⁠ (app + DB). Establish a timeline for when Andy will share the setup so everyone can capture their individual command terminal screenshots (⁠build⁠, ⁠run⁠, ⁠exec shell⁠, ⁠logs⁠).

- Iteration 1 Scope & Next Steps (20 mins)

  - Assign System Architecture / Documentation owners (STD & SDD).

  - Lock in implementation scope and feature priorities for Iteration 1.

  - Reconcile Meeting 2 role contradictions in the team log.

  - Wrap up and confirm action items, owners, and upcoming deadlines.

### Discussions

The team reviewed Iteration 0 feedback and assigned follow-up work for progress-report formulas, presentation content, and the risk register. They selected MySQL as the project database standard and discussed updating the SPPP, presentation deck, and README to reflect that decision. The group reviewed the GitHub project workflow, issue templates, story points, Icebox usage, and repository access. They also refined functional user stories and acceptance-test expectations, confirmed Andy’s lead on the Docker setup, assigned documentation ownership, and discussed the implementation scope and priorities for Iteration 1.

### Action Items

Krizma

- Correct the progress-report formulas across all sheets and support requirements/user-story refinement.

Andy

- Lead the Dockerfile and Docker Compose setup, share the environment with the team, and provide the Iteration 1 infrastructure timeline.

Sara

- Update the SPPP and related project materials to reflect MySQL as the database standard.

Kimleng

- Update the presentation and README with the agreed architecture and database direction, and support design and implementation documentation.

Italia

- Add tooling and access risks to the Risk Register and help refine acceptance tests and QA expectations.

- Documentation owners: Complete the assigned SDD and STD updates and reconcile contradictory role information from Meeting 2.

Collaboration

- All: Use the shared GitHub project workflow, issue templates, story points, and Icebox consistently.

- All: Verify that the instructor and facilitator have access to the repository and project board.

- All: Coordinate through Discord on repository access, Docker setup, documentation updates, and Iteration 1 deadlines.

- All: Review each member’s functional user stories and acceptance tests together before finalizing the iteration scope.

- All: Capture the required individual Docker command screenshots after the shared environment is available.

### Summary

The team reviewed Iteration 0 feedback, assigned corrections for reports, presentation materials, and project risks, and selected MySQL as the single database standard. They confirmed the GitHub workflow, repository access, issue templates, story points, and Icebox process, then refined functional user stories, acceptance tests, and Iteration 1 priorities. Andy took the lead on the shared Docker environment, documentation responsibilities were assigned, and the team agreed to coordinate updates and deadlines through Discord.

## Meeting 2

Date and Time:  9/7/2026 11-12am

Place: Online-Zoom

Participants: Andy Chang; Italia Tran; Kimleng Lim; Krizma Nagi; Sara Orion

Minutes taker: Krizma Nagi

Timekeeper: Krizma Nagi

### Purpose

Discuss any information missed in previous meeting

### Agenda

No formal pre-set agenda was discussed, we just wanted to pick up where we left off on Sunday.

- Assign roles

- Discuss project topic more in depth

- Determine an approach/process to use

- Brainstorm requirements

- Finalize meeting time/communication plans

- GitHub access issues/permissions

- Project scope/technical direction

- Team responsibilities for iteration 0

- Project tracker and documentation setup

### Discussions

- Github repo access

  - Krizma and Italia had yet to receive access for github

- Project role assignments ~ confirmed

  - Sara: Team lead & security

  - Krizma: Requirements

  - Kimleng: design & implementation

  - Andy: configuration

  - Italia: QA

- Project Scope/technical direction

  - Project will convert Kimleng’s existing console POS application into a web application using Spring Book (backend) and Angular (frontend)

- Team Responsibilities

  - Krizma: Meeting minutes & progress report

  - Kimleng: risk management doc

  - Sara: SPPP

  - Andy: presentation

- Project tracker/documentation setup

  - Set up project tracker in Github projects, organize working documents in Google Drive

  - Complete Iteration 0 tasks by 8pm EST/5pm PST

  - Recurring meetings on Sundays 1-2pm EST, which Sara will set up

- Technical direction: Convert Kimleng's existing console-based POS application into a web application using Spring Boot and Angular.

- GitHub access: Confirmed only the professor can add repository members; outstanding access requests to be escalated via Discord.

- Team roles (as of end of meeting):

  - Sara Orion — Team Leader / Project Manager

  - Kimleng Lim — Design & Implementation (Iteration 1)

  - Andy Chang — DevOps/Configuration

  - Krizma Nagi — (requirements role carried over from the kickoff meeting; not re-confirmed in this discussion)

  - Requirement leader, QA leader, and security leader roles referenced earlier in the meeting as still needing to be filled

- Tooling: Trello (tracker), Google Drive (documents), GitHub Projects (tracking), Discord (coordination)

- Recurring meeting: Sundays, 1–2 PM EST

- Presentation rotation: Presentation responsibility rotates across team members by iteration rather than all members presenting each time

### Action Items

Andy

- Prepare and deliver the Iteration 0 presentation

Italia

- Message the professor on Discord to get added to the Git repository

Kimleng

- Take responsibility for the Risk Management document for Iteration 0

- Clarify in the project which features are reused from the previous term's project and what new value is being added

Krizma

- Get access to the Git repository by messaging the professor and Steve on Discord by end of day\

- Complete and submit Lab 1 by end of day

- Complete the Meeting Minutes and Progress Report documents for Iteration 0

Sara

- Upload all project document templates to the team's Google Drive

- Fill out the SPPP document for Iteration 0

- Review all Iteration 0 documents by 5 PM EST Wednesday and submit before the deadline

- Set up a recurring team meeting for Sundays at 1 PM EST/11a PST

Collaboration

- Krizma and Italia (see naming note above): complete the README document for Iteration 0 by end of day

- All team members: complete their assigned Iteration 0 documents by 8 PM EST Wednesday

### Summary

The team continued the kickoff discussion by confirming the point-of-sale project’s technical direction, role assignments, and Iteration 0 responsibilities. They agreed to convert the existing console application into a web application using Spring Boot and Angular, organize project work through GitHub Projects and Google Drive, use Discord for coordination, and meet on Sundays. The team also addressed repository access, assigned the presentation and project documents, and set deadlines for completing Iteration 0 work.

## Meeting 1

Date and Time:  9/6/2026 11-12am

Place: Online-discord

Participants: Andy Chang; Italia Tran; Kimleng Lim; Krizma Nagi; Sara Orion

Minutes taker: Krizma Nagi

Timekeeper: Krizma Nagi

### Purpose

Team Kickoff Meeting

### Agenda

- Assign roles

- Discuss project topic

- Communication plan

- Find and discuss related works

- Determine group name

- Determine an approach/process to use

- Brainstorm requirements

- Finalize meeting time/communication plans

### Discussions

- Need to find a few related works

- Very briefly discussed potential AI features we want to add

- Project ideas:

  - AI powered app that does document processing

  - Using syllabus or school related; upload syllabus and create a calendar of when assignments are due & assignment details, ‘calendar task manager’

  - Point-of-sale project

- Key Decisions:

- Project topic: POS dashboard

  - Use Kimleng’s previous project on github as a starting point

- Communication plan

  - Discord for general things

  - Email when necessary

  - Possibly Google Meet/Zoom

- Team Roles ~ tentative atm

  - Sara: Design & Implementation

  - Kimleng: Team Lead

  - Krizma: Requirements

  - Andy: Configuration

### Action Items

- Finish updating the team.md document

- Finish Lab 1

### Collaboration

- Team: Use Discord for routine communication, email when necessary, and Zoom or Google Meet for live discussions.

- Team: Build on Kimleng’s existing point-of-sale project and work together to identify related solutions and possible AI features.

- Team: Confirm the tentative role assignments and complete the shared team document and Lab 1 tasks.

### Summary

The team held its kickoff meeting, selected a point-of-sale dashboard as the project topic, and agreed to use Kimleng’s previous project as a starting point. They discussed related work and possible AI features, established Discord as the main communication channel with email and virtual meetings as needed, and tentatively assigned team roles. The team also agreed to finish the shared team document and Lab 1 as the first follow-up tasks.